**COMP3900 MEETING MINUTES**

|  |  |  |  |
| --- | --- | --- | --- |
| **Scrum Master** | Kane | **Date** | 13/06/2022 |
| **Location** | Discord (online) | **Start Time**  **End Time** | 9:00 pm  9:50 pm |

|  |  |
| --- | --- |
| **Attendees** | Chris Wu  Kane Qian  Leighton Fan  Raymond Wang  Wayne Xu |

|  |
| --- |
| **Key Points Discussed** |

|  |  |  |
| --- | --- | --- |
| **No** | **Topic** | **Highlights** |
| 1 | Agenda | Check in on assigned work from previous tutorial  Raymond & Leighton: First draft of interface for all user stories, fix stories  Chris & Wayne: System Architecture section draft, fix stories  Kane: Set up sharepoint, edit user stories, make the user stories section in proposal, separate user stories into sprints, background |
| 2 | Server Architecture | * Discussed serverless architecture using AWS to wrap around code so we don’t have to manage infrastructure. * Need to check with Eugene if allowed to use AWS to develop architecture |
| 3 | Interface Draft | * Discussed draft of interface layout buttons/screens/connections etc |
| 4 | User Stories | * Discussed adding registration/authentication of users as a story * Considered if adding a “movies watched” list is a good feature |
| 5 | Sharepoint | * Discussed “The Problem” topic in project proposal report (what should go there). |
| 6 | Agenda for next meeting | * Check up on assigned work * Continue working on project proposal |

|  |
| --- |
| **Action Plan** |

|  |  |  |  |
| --- | --- | --- | --- |
| **No** | **Item** | **Person in Charge (PIC)** | **Target Date** |
| 1 | Ask Eugene for approval on AWS system architecture | Kane | 16/06/2022 |
| 2 | Update diaries in GitHub | Everyone | 16/06/2022 |
| 3 | Write up server architecture in report | Chris and Wayne | 16/06/2022 |
| 4 | Finish front end interface diagram | Raymond and Leighton | 16/06/2022 |
| 5 | Update User Stories | Everyone | 16/06/2022 |

|  |  |
| --- | --- |
| **Next Meeting** | |
| **Date** | 16/06/2022 |
| **Topic** | Tutorial Check in |